## Slide 1: EA Handover & Office Playbook
HANDOVER PACK · OFFICE OF THE PROJECT DIRECTOR
Everything a new Executive Assistant needs to run the Project Director's office from day one
Prepared by the outgoing EA · Handover date: 01 Dec 2026 · Demo data

## Slide 2: What this playbook covers
01
Daily routine
Hour-by-hour rhythm of the office
02
Weekly & monthly cycle
Reports, meetings and deadlines
03
Meeting management
Before, during and after every meeting
04
Filing & naming
Where documents live and how they are named
05
Drivers & travel
Fleet roster, bookings and approvals
06
Contacts & access
Key people, systems and the sign-off checklist

## Slide 3: Daily routine
07:30
Inbox triage, flag urgent items, check PD diary
08:00
Send daily approval list to the PD
09:00
Morning coordination meeting – take action log
11:00
Chase DocuSign and Oracle approvals
13:00
Visitors, meeting rooms and refreshments
15:00
Letters out, Aconex filing, register update
16:30
Prepare tomorrow: diary, packs, driver plan
17:30
End-of-day summary email to the PD
Non-negotiables
PD never walks into a meeting without a pack
No email from the PD's level waits past same day
Diary changes confirmed to all attendees
Confidential papers locked away every evening
Drivers confirmed for the next day by 17:00

## Slide 4: Weekly & monthly cycle
Sun
Weekly management meeting
Turnaround report
Mon
Client progress meeting
Minutes in 24 h
Tue
HSE walk with PD
Visitor bookings
Wed
Commercial review
Payment run check
Thu
Week-close summary
Next week's diary
Every month
WEEK 1
Monthly progress report pack to client
WEEK 2
Manpower release & visa renewal review
WEEK 3
Board / steering committee papers
WEEK 4
Fleet, petty cash and office supplies reconciliation

## Slide 5: Meeting management – before, during, after
BEFORE
Agenda agreed with the PD 48 h ahead
Room, screen and refreshments booked
Previous action log and pack printed
Calendar invite with dial-in sent
DURING
Attendance recorded
Decisions and actions captured live
Owners and due dates confirmed
Time-keeping cue to the chair
AFTER
Minutes issued within 24 hours
Action log updated and shared
Follow-ups booked in diaries
Signed minutes filed in Aconex

## Slide 6: Filing structure & naming rule
PDO_Shared (Office of the PD)
01_Correspondence · IN / OUT by year
02_Meetings · agenda, minutes, action logs
03_Approvals · PR/PO, IPC, contracts
04_Reports · weekly, monthly, board
05_HR_Admin · leave, visas, releases
06_Travel_Fleet · bookings, roster
07_Visitors_Events · VIP plans
99_Archive · closed items
File naming rule
YYYYMMDD_Ref_Subject_Rev
Example
20261118_DHJV-CGDA-LT-0412_TBM_Ceremony_Invite_R1.pdf
Signed copy = final; drafts stay in the working folder
Reference numbers only from the register
Confidential HR files in the restricted folder

## Slide 7: Drivers & travel
ID | Driver | Assignment | Shift
DRV-01 | Rashed K. | PD vehicle | 06:30–16:30
DRV-02 | Tariq A. | Executive pool | 07:00–17:00
DRV-03 | Nabeel S. | Executive pool | 10:00–20:00
DRV-04 | Hamza R. | Airport & visitors | On call
DRV-05 | Omar F. | Document runs | 08:00–17:00
Driver plan for the next day is shared on the fleet group by 17:00.
Business travel – 5 steps
1
Travel request raised in Oracle
2
Line manager and PD approve
3
Flights & hotel booked via travel desk
4
Itinerary + driver pick-up sent to traveller
5
Expense claim within 5 days of return

## Slide 8: Key contacts
Role | Name | Main topic | Contact them for
Project Director | Marco V. | Principal | Diary, approvals, travel
Project Manager | Hana J. | Daily coordination | Meetings, client letters
Commercial Manager | Dmitri L. | IPCs & contracts | DocuSign envelopes
HR & Admin Manager | Nadia B. | Leave, visas, releases | Staff movements
Document Controller | Ali Z. | Aconex & register | Reference numbers
Fleet Supervisor | Imad Q. | Drivers & vehicles | Daily driver plan
Client PMO (CGDA) | Reem T. | Client coordination | Meeting invites, visits
IT Helpdesk | Ext. 4400 | Systems & access | Laptop, email, printers

## Slide 9: Systems & access transfer
Outlook & PD calendar
Access: Delegate access
Granted by: IT Helpdesk
Oracle Fusion
Access: Requester + tracker role
Granted by: ERP team
DocuSign
Access: Sender account
Granted by: Commercial
Aconex
Access: Executive Office user
Granted by: Document Control
Office keys & safe
Access: Physical handover
Granted by: Outgoing EA
Visitor system
Access: Host approver
Granted by: Security
Passwords are never written in this pack – each new user sets their own on first login.

## Slide 10: Handover checklist & sign-off
Diary for the next 4 weeks walked through
Open action logs and pending approvals listed
Shared drive tour and filing rule explained
Contact list introduced in person
Driver roster and travel desk introduced
System access granted and tested
Office keys, safe and stationery handed over
Confidential files and HR papers handed over
Sign-off
Outgoing EA
Signature / date
Incoming EA
Signature / date
Project Director
Signature / date

## Slide 11: The first 30 days
WEEK 1
Shadow
Sit with the outgoing EA, attend every meeting, read the last 3 months of minutes.
WEEK 2
Co-run
Run the daily list and diary with support; meet each key contact.
WEEKS 3–4
Own
Run the office independently; outgoing EA available for questions only.
A calm office is a planned office.